# GRC register migration and acceptance record

Version: 11 September 2026

# Scope

Process / register: [enter]
Business owner: [enter]
Technical owner: [enter]
Source / target: [enter]
Preserved baseline: [version and timestamp]
Planned cutover: [enter]

# Inventory and field mapping

Include attachments, macros, links, recipients and reports. Preserve the source version in a readable form.

| Source field / object | Target | Business meaning | Transformation rule | Error handling | Approval |
| --- | --- | --- | --- | --- | --- |
| [enter] | [enter] | [enter] | [enter] | [enter] | [person / date] |

# Cleansing decisions

| Record ID | Problem | Decision | Owner | Evidence |
| --- | --- | --- | --- | --- |
| [enter] | [duplicate / missing value / conflicting status] | [enter] | [enter] | [enter] |

Keep unknown values visible as unresolved. Do not translate them into zero, completed or a substitute date without an approved decision.

# Trial and acceptance

| Check | Expected result / comparison | Actual result | Difference / action | Approval |
| --- | --- | --- | --- | --- |
| Record count by object | [source counts] | [enter] | [enter] | [enter] |
| IDs and duplicates | [uniqueness rule] | [enter] | [enter] | [enter] |
| Relationships | [completeness / references] | [enter] | [enter] | [enter] |
| Statuses and deadlines | [distribution / sample] | [enter] | [enter] | [enter] |
| Open supporting evidence | [sample IDs] | [enter] | [enter] | [enter] |
| Permissions and approvals | [role scenarios] | [enter] | [enter] | [enter] |
| Export and recovery | [defined case] | [enter] | [enter] | [enter] |

# Cutover and rollback

- Authoritative system and start time: [enter]

- Change freeze and handling of interim changes: [enter]

- Purpose / length of parallel comparison: [enter]

- Rollback criteria and decision owner: [enter]

- Treatment of newly created records in rollback: [enter]

- Source archive: [rule, location, access and duration]

- Handover to operations: [owners and date]

- Post-cutover adoption review: [date and criteria]

Business acceptance: [person / date / decision]
Technical handover: [person / date / decision]

# Foundations

Original working process for data and workflow acceptance. Regulatory context: MaRisk, AT 6 and AT 7.2 and DORA.